## Slide 1: Computing Research Project for including Digitalization in Remote working System
Module Project
Start Date : 25th September 2021
End Date : 29th October 2021
Submission Date: 29th October 2021
Module: Computing Research Project
Course: : Computing Research Project by doing digitalization for Remote Workers in Business .
Learner Name: Darren Farrell
Enrollment ID:
Presentation Date: 29th October 2021

## Slide 2: Contents
Document History
Version Number | Effective Date of release | Summary of Included Changes | Author
1 | 6th August 2021 | First Edition | Student Name

## Slide 3: 1. Project Definition
Project Background: Jumpstart Retail Chain, a nationwide retail brand known for quality and creativity, has faced disruptions due to the post-COVID-19 emergence of remote working. To adapt, they seek to reshape their business model towards customer commerce. The Chief Operating Manager of Jumpstart approached Aceadora Tech for a solution.
Project Goal:
- Enhance E-commerce Capabilities: Develop and implement robust e-commerce capabilities to meet the evolving needs of customers.
- Maintain Competitiveness: Ensure Jumpstart remains competitive in the rapidly evolving digital commerce landscape.
- Customer Satisfaction: Prioritize customer satisfaction and value delivery throughout the transformation process.

## Slide 4: 2. Project Deliverables
Project Deliverables:

## Slide 5: 2. Project Deliverables
Project Deliverables:
Research Proposal Template, WBS, Gantt Chart, pre and post implementation survey

## Slide 6: 2. Project Deliverables
Project Deliverables:

## Slide 7: 2. Project Deliverables
Project Deliverables: Pre and post implementation survey
post https://docs.google.com/forms/d/e/1FAIpQLSd-YEkLtE1UIgvu3XBq7yydJutstD8st54VutommRxmb0GyUg/viewform?usp=sf_link
Pre
https://docs.google.com/forms/d/e/1FAIpQLSeQ17BrRPU1eqhy1dV7P5LMQTd8-NYnzASEM3pH1L4zGYVxwA/viewform?usp=sf_link

## Slide 8: 3. Project Milestones & Tasks
Project Task ID | Project Task Description | Project Milestone ID
1 | Conduct Survey For information Gathering | 1
2 | Prepare Research Proposal template | 1
3 | Prepare Work Breakdown Structure | 2
4 | Create Gantt Chart using Project Libre | 2
5 | Compare and Evaluate Project Solution by doing Research | 3
6 | Conduct Survey for Jumpstart Opinion on Recommended Solution | 3

## Slide 9: 4. Project Environment
Technical Environment and Tools Used
  Google Form
  Project Libre version ID:
  MS Word
  PowerPoint
  Visual studio code
  MySQL database
  Spring boot
  React JS
  Postman

## Slide 10: 5. Tools
Screen capture of various tools used

## Slide 11: 6. Research Proposal Template
Research Proposal Form
Student name: Darren Farrell Andrian
Student ID: BDSE-0922-051
Centre name:
Mentor: Arvinder
Unit: 13 Computing Research Project
Date: 30th Aug 2023
PROPOSED TITLE: New business model: E-commerce website for jumpstart retail store
Section One: Objective, responsibilities
Objectives: The primary objective of this research is to analyse the potential of adopting an e-commerce business model for the Jumpstart retail chain. The research aims to provide comprehensive insights into the feasibility, benefits, and challenges associated with transitioning to an e-commerce platform. By conducting a thorough assessment, the research intends to guide Jumpstart in making informed decisions regarding the implementation of the e-commerce business model. Responsibilities: Project Planning and Design Research Strategy Development Data Collection and Analysis Quality Assurance

## Slide 12: 6. Research Proposal Template
Section Two: Reasons for choosing this research project
Enlist Assumptions: Technology Infrastructure: It is assumed that Jumpstart possesses the necessary technological infrastructure or has the capability to invest in building the required technological framework to support the development and maintenance of an e-commerce website. Customer Connectivity: The assumption is made that a significant portion of Jumpstart's customer base has access to the internet and is comfortable with online shopping, which aligns with the general trend of increasing digital adoption. Budget Allocation: The assumption is that Jumpstart is willing to allocate the necessary budget for website development, maintenance, marketing, and any additional resources required for the successful implementation of the e-commerce project. Need of Solution: Changing Consumer Behaviour: The disruption caused by Covid-19 has accelerated the shift towards online shopping. A significant portion of customers now prefer the convenience, safety, and accessibility of online retail experiences. Customer Reach and Engagement: An e-commerce platform provides an opportunity to expand Jumpstart's reach beyond its physical stores, engaging customers regardless of their geographical location. This extended reach can drive sales growth. Competitive Landscape: Many of Jumpstart's competitors have already embraced e-commerce, which has become a standard feature in the retail industry. To remain competitive and relevant, Jumpstart needs to establish an online presence. Customer Convenience: The e-commerce platform will offer customers the convenience of browsing and purchasing products from the comfort of their homes, reducing the friction associated with traditional in-store shopping. Customer Insights: An e-commerce platform can provide valuable insights into customer behaviour, preferences, and buying patterns, enabling data-driven decision-making and targeted marketing strategies.

## Slide 13: 6. Research Proposal Template
Section Four: Activities and timescales |  | 
Activities | Start Date | Finish Date
1. Gathered Information About Jumpstart | 29-8-2023 | 29-8-2023
2. Performed Research 2.1 Case Studies Analysis 2.2 Survey for Background Analysis | 29-8-2023 | 29-8-2023
3. Identify Research Proposal | 30-8-2023 | 30-8-2023
4. Framed Research Proposal template | 30-8-2023 | 30-8-2023

## Slide 14: 6. Research Proposal Template
Primary Research
Survey: Design and distribute surveys to Jumpstart's existing customers to understand their preferences, expectations, and behaviour related to online shopping.
Interviews: Conduct interviews with key stakeholders within Jumpstart, such as managers, staff, and IT personnel. Gather their perspectives on the challenges and opportunities associated with adopting an e-commerce business model.
Prototype testing: Develop a prototype of the e-commerce website and invite a small group of participants to interact with it. Gather their feedback on user experience, usability, and overall satisfaction
Secondary Research
Competitor analysis: Research and analyse the e-commerce platforms of Jumpstart's competitors. Understand their strengths, weaknesses, user experience, and any unique features they offer.
Literature Review: Conduct a thorough review of existing literature, academic articles, industry reports, and case studies related to e-commerce adoption in the retail industry.
Market research: Explore market research reports on the e-commerce sector and retail industry.

## Slide 15: 7. Project Design
Project Sitemap:

## Slide 16: 7. Project Design
Project Entity relationship:

## Slide 17: 7. Project Design
Project Flowchart:

## Slide 18: 7. Project Design
Project Flowchart:

## Slide 19: 8. Project Gantt Chart

## Slide 20: 9. Project Execution
Screen Shots of Evidences: website results

## Slide 21: 9. Project Execution
Home

## Slide 22: 9. Project Execution
Login
Register

## Slide 23: 9. Project Execution
Cart
Profile

## Slide 24: 9. Project Execution
Checkout

## Slide 25: 9. Project Execution
Order History
Admin

## Slide 26: 9. Project Execution
Admin manage order
Admin Manage
user

## Slide 27: 9. Project Execution
Manage product
Add product

## Slide 28: 9. Project Execution
Edit profile

## Slide 29: 10. Milestone Feedback & Action taken
Project Milestone ID | Milestone Feedback received from Tutor / Learning Facilitator | Action Taken (Yes / No)
1 | Use the payment getaway | Yes
 |  | Yes
 |  | Yes
2 |  | Yes
 |  | Yes
 |  | Yes
3 |  | Yes
 |  | Yes
 |  | Yes

## Slide 30: 11. Proposed Improvements
Future Recommendation:
exploring the impact of emerging technologies like AI and blockchain in the retail sector could be a valuable avenue for further implementation. Understanding the evolving landscape of customer preferences and behaviorus in the post-pandemic era should also be a key consideration for future research.